Define Responsibilities

Wed, October 17 – Finalizing data selection and project objectives (choose between API or csv)

Back End : Nikki , Andrew– Database work

Front End: Ghassan , Eva – What type of charts and visualizations to create from data

Saturday, October 20 – Finish Design of Database, First Prototype of Front End, Flask and HTML with places for images

Th, October 25 – Draw it All Together, Tweak Visualizations

Saturday, October 27 –

Fixing Bugs, perfecting Presentation

Tuesday October 30 – Presentation Day

Push files to github